**Iteration 1 Closeout**

**What Went Right:**

* Learned and did research on how to use the tools to complete the project. For example, .Net,Bootstrap and SQL
* Set up and used project cards in Github during iteration 1.
* Design User Interface for the login and transaction page.
* Collect color hashcode, font and image for UI design.
* Complete requirement document with 3 reversions.
* Active and quick response on discord communication.

**What Went Wrong:**

* User interface design was not complete due to lack of experience of planning. Task time should be planned more properly.
* Task does not contain details. Created too many tasks to complete in iteration one. However, in iteration two well will set up reasonable tasks and be able to finish them.

**Missed Risk:**

* Time conflicts on team meeting
* Start the task ahead instead of pushing to the last minute. Avoid procrastination could increase the work quality and decrease pressure.