Iteration 3 close out report

Group 9

In iteration 4, We have completed a lot of tasks and also adjusted prototype design based on feedback from the presentation. For example, we changed typo and wording. decrease the footer size, change some icons and their positions. We had a meeting to make sure we are on the track. For example, Database is completely set up and most of the SQL queries are done. We changed HTTP/CSS web page structure to accommodate users needs. We learned how to develop code for three different kinds of notification rules so we can start implementing in the next iteration. One team member who is working on implementing CSS to make a page look better. Developer successful export web data into spreadsheet.

What went wrong is the trigger for the database takes longer to finish than planned. It will be moved to the next iteration. The final close out day is coming up soon. The team should put more effort on the project than before. We had a little more communication in this iteration than before which is truly needed in the current situation. Since we didn’t use an online database, the name of data attribute and table is different for everyone. It will take time to fix it when putting other codes together which also reminds us that we need to plan tasks better than before since we won’t be able to communicate face to face.

However, all in all we are trying our best to keep everything on track and there are many tasks that have been finished on time and some important features have been implemented. The greater changes are also made according to experts' advice from their feedback. Better communication with team members is definitely another plus for this iteration. We will keep trying our best on everything and hopefully we will not only complete the project on time but offer a project with great quality.